## Slide 1: Week 4 (12-May to 18-May) Chris Porter
Goal/Task | % Done | Hours (Act.)
LCD test | 50% | 6.67
Leadership Training |  | 1
Meetings |  | 1.08
Hours on task during the week (On track ≥ 13 / wk) | 8.75
Total hours on task so far this semester (On track ≥ 52 hrs) | 39.9

## Slide 2: Progress made during the week (Log) (What I did)
LVDS UART is utilized for external communications thru BGA ports.
Dove into SoftConsole code for LCD test.

## Slide 3: Difficulties encountered during the week (What I did not do and why)
I did not work on UART code because LCD code is taking longer than expected.

## Slide 4: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
LCD Test | 05/31 | 8
LVDS UART | 06/07 | 5
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 5: How can we help you achieve your goals?
Access to STC159L01
  Brother Smith needs to request special permission for the team to borrow school laptops
  Special Permission to remote access STC159L01
  Or Admin for STC159L02 to remote access STC159L01 (At least for Kyle).
  Chrome Remote to access STC159L01?
  Access to STC???
Set of lab equipment to MC. (Function Generator, Oscilloscope, DMM).

## Slide 6
Notes: Taken from Elder Bednar’s address: http://www2.byui.edu/Presentations/Transcripts/Devotionals/2006_10_31_Bednar.htm

## Slide 7: Week 4 (12-May to 18-May) Jonah Boe
Goal/Task | % Done | Hours (Act.)
Finish Soldiering PCB | 70% | 6.7
Start looking into RISC-V TMR | 20% | 3.4
Team meetings | - | 2.25
Leadership Training | - | 1.0
Hours on task during the week (On track ≥ 13 / wk) | 13.35
Total hours on task so far this semester (On track ≥ 52 hrs) | 53.69

## Slide 8: Progress made during the week (Log) (What I did)
I got a good portion of the surface mount parts soldiered to the board.
I started to get a footing on what exactly I'll be doing once I start working on the TMR

## Slide 9: Difficulties encountered during the week (What I did not do and why)
The new solder I bought does not stick to my iron

## Slide 10: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Finish Soldiering PCB | May 23, 2020 | 6
Continue researching TMR | June 14, 2020 | 2.5
Get PCB connected at location were it can be accessed by all | May 25, 2020 | 1.5
Class and meetings | - | 3.25
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13.25

## Slide 11: How can we help you achieve your goals?
.

## Slide 12
Notes: Taken from Elder Bednar’s address: http://www2.byui.edu/Presentations/Transcripts/Devotionals/2006_10_31_Bednar.htm

## Slide 13: Week 4 (12-May to 18-May) Spencer Cheney
Goal/Task | % Done | Hours (Act.)
Build UART Test | 20% | 6
Get set up on Computer in MC and work through Libero | 60% | 3
Go over previous documentation | 90% | 4
Hours on task during the week (On track ≥ 13 / wk) | 13
Total hours on task so far this semester (On track ≥ 52 hrs) | 45.5

## Slide 14: Progress made during the week (Log) (What I did)
Was able to figure out how to synthesize project in Libero
Got Admin access to computer
Set up UART tests

## Slide 15: Difficulties encountered during the week (What I did not do and why)
Can't remote in Lab01 Computer

## Slide 16: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Be able to remote into Lab01 computer | 5/25 | 2
Finish LVDS UART tests | 6/1 | 4
Understand Libero | 5/25 | 3
Be able to communicate with FPGA over putty | 5/25 | 4
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 17: How can we help you achieve your goals?
Get us Remote access to Lab01 computer
IT said that you, Bro. Smith, need to request special access for us to remote into the computer on our personal computers

## Slide 18
Notes: Taken from Elder Bednar’s address: http://www2.byui.edu/Presentations/Transcripts/Devotionals/2006_10_31_Bednar.htm

## Slide 19: Week 4 (12-May to 18-May) Kyle Tolliver
Goal/Task | % Done | Hours (Act.)
Coursework – Including Leadership, WIGS and Class time | 100 | 8
Code/VPN/Github | 60 | 3
Hours on task during the week (On track ≥ 13 / wk) | 11
Total hours on task so far this semester (On track ≥ 52 hrs) | 49

## Slide 20: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
I was super busy this week
I worked on the github code
I was able to fix my VPN

## Slide 21: Difficulties encountered during the week (What I did not do and why)
Time and Busy

## Slide 22: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Coursework | 5/28 | 8
Code/VPN/Github | 5/30 | 5
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 23: How can we help you achieve your goals?
Can't remote to STC 159 L01

## Slide 24
Notes: Taken from Elder Bednar’s address: http://www2.byui.edu/Presentations/Transcripts/Devotionals/2006_10_31_Bednar.htm