## Slide 1: Week 5 & 6 (19-May to 1-Jun) Chris Porter
Goal/Task | % Done | Hours (Act.)
Libero/SoftConsole | 80% | 2.5
LCD Screen Test | 50% | 9.1
Leadership Training |  | 2
Meetings |  | 1
Hours on task during the week (On track ≥ 21 / wk) | 14.6
Total hours on task so far this semester (On track ≥ 73 hrs) | 54.5

## Slide 2: Progress made during the week (Log) (What I did)
- Discovered that Libero does not work if you are accessing the computer Remotely.
- Research into how to write to GPIO Pins so that I can change whether I'm writing Data or Commands to the LCD.

## Slide 3: Difficulties encountered during the week (What I did not do and why)
Death in the family.
Not sure how to turn on a GPIO Out pin using SoftConsole; specifically, where the hardware is defined in SoftConsole for the PolarFire or how to generate a file to define the hardware connections (IO pins, UART pins, etc.)

## Slide 4: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
LCD Test | 05/31 | 13
Re-Schedule Tasks |  | 1
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 14

## Slide 5: How can we help you achieve your goals?
.

## Slide 6: Week 5 & 6 (19-May to 1-Jun) Jonah Boe
Goal/Task | % Done | Hours (Act.)
PCB Assembly & Testing Connections | 100% | 12
Getting SoftConsole Set Up & Getting Familiar with IDE | - | 2.5
Getting Familiar With Codebase | - | 3
Leadership Training | - | 2
Meetings | - | 1.5
Hours on task during the week (On track ≥ 21 / wk) | 21
Total hours on task so far this semester (On track ≥ 73 hrs) | 74.8

## Slide 7: Progress made during the week (Log) (What I did)
The PCB is done and is in the STC!!! YAY!!!
And it does connect to the FPGA without issues... Another huge YAY!!!
Other than that I'm getting into the software side now.

## Slide 8: Difficulties encountered during the week (What I did not do and why)
NA

## Slide 9: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Get FPGA programmed in Libero so testing PCB with SoftConsole can be accomplished | June 8, 2020 | 5
Get LCD test code working | June 8, 2020 | 5
Leadership training | - | 1.5
Team meetings | - | 1.5
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 10: How can we help you achieve your goals?
NA

## Slide 11: Week 5 & 6 (19-May to 1-Jun) Spencer Cheney
Goal/Task | % Done | Hours (Act.)
UART Test | ?? | 10
Communicate with FPGA Through Putty | 100% | 8
Learning Libero | 70% | 5
Hours on task during the week (On track ≥ 21 / wk) | 23
Total hours on task so far this semester (On track ≥ 73 hrs) | 68.5

## Slide 12: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
I was able to communicate to the FPGA through Putty
I set up the UART test and I thought I got it running but it still has some issues I need to debug
I read through a lot of Libero documentation to understand it

## Slide 13: Difficulties encountered during the week (What I did not do and why)
I wasn't able to figure out how to set up the UART tests to communicate with an external device. I believe it has something to do with addressing or it may possibly need another driver

## Slide 14: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Complete UART test | June 15 | 8
Thoroughly go through Libero side of the project to understand how it's set up | June 8 | 5
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 15: How can we help you achieve your goals?
.

## Slide 16: Week 5 & 6 (19-May to 1-Jun) Kyle Tolliver
Goal/Task | % Done | Hours (Act.)
WIGS | 100 | 4.75
COM | 90 | 2.55
Leadership | 100 | 3.25
Microsemi | 50 | 5.25
Hours on task during the week (On track ≥ 21 / wk) | 16
Total hours on task so far this semester (On track ≥ 73 hrs) | 65

## Slide 17: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
Almost finished the Communications test

## Slide 18: Difficulties encountered during the week (What I did not do and why)
None

## Slide 19: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
WIGS/Meetings | 6/9 | 3
Leadership | 6/9 | 1.5
Com and Perirphals |  | 8.5
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 20: How can we help you achieve your goals?

## Slide 21
Notes: Taken from Elder Bednar’s address: http://www2.byui.edu/Presentations/Transcripts/Devotionals/2006_10_31_Bednar.htm